Date: February 10, 2026
Time: 3:30 PM - 4:30 PM
Location: Spahr Library 2nd floor

Objective: Introductions and assign duties to each member to complete Deliverable 01: Project Plan
Team Members Present: Lauren, Jacob, Hudson, Quinn, Logan

Note: Collin is out with the flu.

Organizational tasks Accomplished:

- Discord is the decided form of communication.

- A GitHub repository was set up by Quinn to manage project files.

- A Word Document was sent out for collaborative work on Project Plan document.

- Tentative roles were assigned: Jacob-Project Manager, Quinn-Designer, Hudson-Implementor, Lauren-Integrator, Logan-Reviewer, Colin-Tester.

- Exchanged contact information.

- The determined deadline for Deliverable 01 is February Saturday 21st so that review can occur on Sunday.

Tasks Allocated:

- Logan: Complete Introduction section in Project Plan Document by Feb 21st.

- Quinn: Complete Project Overview section in Project Plan by Feb 21st.

- Hudson: Complete Project Organization section in Project Plan by Feb 21st.

- Lauren: Complete the first half of Management Process in Project Plan by Feb 21st, and complete current meeting log Feb 10th.

- Collin: Complete the second half of Management Process by Feb 21st.

- Jacob: Assign sections to everyone to complete, and then review, compile, and turn in completed project plan on Feb 22nd.